| **Project** | **Status** | **Related files** | **Notes** |
| --- | --- | --- | --- |
| Launch X/Twitter | Launched | File |  |
| X/Twitter Verification | Launched | File |  |
| Launch Discord | Launched | File |  |
| Release White Paper v1 | Launched | File |  |
| Release Road Map | Launched | File |  |
| Plan Collateral | Not started | File |  |
| Create Tokenomics | Not started | File |  |
| Create Website | Not started | File |  |
| Create Initial Policy Information | Not started | File |  |
| Release White Paper v2 | Not started | File | Includes collateral, tokenomics, and additional policy information |
| Sell Presale Key CNFTs | Not started | File | Will be used to access the private presale. OG role holders will receive one key for free  Will eventually be converted to revenue sharing CNFTs |
| Private Presale | Not started | File | Will be available to presale key holders at a lower price than public presale |
| Public Presale | Not started | File | Will take place after private presale for a higher price than private presale |
| Alpha Phase Insurance Policy Testing | Not started | File | Validates initial policy information and operations |
| Revised Policy Information (If Necessary) | Not started | File | Revises policy information and operations based on alpha phase testing |
| Beta Phase Insurance Policy Testing | Not started | File | Validates revised policy information and operations |
| Final Policy Information Revisions | Not started | File | Final revisions of policy information and operations based on alpha phase testing |
| Launch Liquidity Pool | Not started | File |  |
| Release Revenue Share Information | Not started | File | Contains information on revenue shares for token holders, presale key CNFT holders, and revenue sharing CNFT holders |
| Release White Paper v3 | Not started | File | Includes finalized policy information, liquidity pool information, and revenue sharing information |
| Staggered Beginning of Insurance Policies | Not started | File | Slowly begin insurance operations |
| Full Launch of Insurance Policies | Not started | File | Full insurance operations are underway |
| Launch Revenue Sharing CNFTs | Not started | File | Revenue Sharing CNFTs will provide holders with revenue shares based on pre decided upon percentages |
| Next Steps/Road Map v2 | Not started | File |  |